Test Plan

Change log:

| Name | Role | Change Description | Date of change |
| --- | --- | --- | --- |
| Diego Wolf | QA Engineer | Test Plan proposal | 10/02/2025 |

Introduction:

This document will set the strategy, scope and approach method for the test phases of the current project

Sections:

Application Summary

Company sells custom made merchandising for other companies, involving the shipping and billing situations. There are a wide range of products to be sold, each one with unique characteristics that could be customized according to customer needs. After customization is done, the product goes through different phases which involves: pricing, packaging, billing, shipping among others. After this rigorous process, the product is delivered to the customer at office or home locations.

Testing Scope

According to client requirements, the new application should be available on EE.UU and Spain locations only. On these locations. Platform should be able to work on multiple browsers and the latest mobile devices.  Client wants to make sure there’s no chance of issues on Production environment, so he/she has given “green light” to subject the application to any kind of tests we require and decide to include.

Based on these requirements, we have decided the following key points:

- Application should be adequated to EEUU and Spain regulations, currencies and laws.

- Application should be adequated to companies audience.

- Application should be tested on Chrome , Firefox and Safari browsers, according to statistics from each country regarding browser selection.

- Application should be tested on latest Samsung and Iphone devices, including tablets and cellphones.

Test Objectives

- Ensure application’s quality, confidentiality, integrity and accesibility.

- Ensure all acceptance criterias and requirements have been properly fulfilled.

- Ensure end user comfort and easy-to-use user interface.

- Ensure the application has all required help documentation for end users.

- Ensure application’s performance and reliability for end users.

Entry Criteria

All requirements to be developed, should be discussed with client to ensure client’s satisfaction and the feasibility of the requested functionality.

If there are any weak points on the requirements, DEV and QA teams should attempt to make recommendations based on previous experience to client on how to meet or resolve client needs.

All requirements should be written in formal documents before proceeding with development and testing phases.

Exit Criteria

All requirements are correctly defined and understood by functional analyst, DEV and QA teams.

All requirements are feasible and adding value to client

All requirements are available for team consulting and discussion.

Test Approach

The following test techniques will be performed in the application:

- Smoke Test: will be used for faster verification processes.

- Sanity Check: will be performed on specific functionalities, by client’s request.

- Integration Test: will be performed when at least two or more functionalities are already developed and implemented in the Test environment.

- Regression Test: will be made after each sprint finishes, defining the baseline for next sprint.

Special tests to be done only under request:

- Performance Test: will be made after functionalities and databases and APIs are correctly connected each other and the integration and regression tests have been performed already.

- Security Test: Will be made after all test phases on Test environment have been succesfully accomplished.

- API test: Will be done to ensure all APIs are properly sending/receiving information from the application or third parties.

- SQL test: Will be done to ensure the database is recording/retrieving the correct information for application usage and support.

Roles and Responsabilites

The following is a brief description of roles and responsabilities, according to the basis of QA procedures.

QA Tester: Will perform the execution of tests according to the test set defined for each feature or functionality under construction.

Responsabilities:

- Perform the test execution.

- Create new bug tickets if required.

QA Analyst: Will perform the proper analysis on application’s current situation to decide which test cases should be included to be executed in the next sprint, according to expected functionalities.

Responsabilities:

- Perform testing analysis on current existing application vs. The roadmap application plan.

- Analyse and determine which test cases would be included in the next sprint.

- Analyse which bugs should be fixed based on a priority scale, measured by the impact of the ticket in the current application.

QA Engineer: Will ensure quality under procedures and processes and will prepare the guidelines to follow by the rest of the team. Will perform special tests under request, to determine other aspects of the application under development, such as performance, security, integration, accesibility and usability levels.

Responsabilities:

- Perform special tests according to client needs.

- Perform special reports according to client needs.

- Define secure and accurate procedures for tasks that should be made to elevate application’s quality.

- Be the contact between client and QA team.

QA Tooling

- All QA area members should be trained to use the common tools required for each tasks. This is the list of common tools:

- Browserstack(for device testing)

- JIRA (for project management)

- JIRA X-Ray (for test management)

- Testrail (if required) (for test management)

- MySQL Workbench (for database testing)

- Postman (for API testing)

- Tools to be used by QA Engineer:

- Jmeter (for performance testing)

- SQL injection and XSS attacks collection (for security testing)

- Postman (for API testing)

- MySQL Workbench (for database testing)

- Cypress (to automate test cases)

- Any special tool that client has (for testing/reporting purposes)

QA Environment

All QA members should have access to the test environment, which should be a sandbox environment used to execute test cases. It should have a test data (Production data mocked for testing purposes) to make the tests more accurate and effective in terms of results. Also API should be possible to reach out in this environment.